# COURT INTELLIGENCE MANAGEMENT SYSTEM

TEST PLAN DAN UAT BASELINE

Strategi pengujian untuk Compliance MVP, Scheduling, dan Virtual Hearing

| Item | Keterangan |
| --- | --- |
| Kode Dokumen | CIMS-QA-007/2026 |
| Versi | 1.0 |
| Status | Implementation Readiness Baseline |
| Tanggal | Juli 2026 |
| Sumber Baseline | SOP Revisi, BPMN, BRD, ERD, SRS, PKS lintas instansi, dan SEMA Nomor 2 Tahun 2026 |

Dokumen ini merupakan rancangan teknis awal. Implementasi produksi tetap memerlukan persetujuan Product Owner, process owner, unit hukum, keamanan informasi, dan pejabat yang berwenang pada setiap instansi.

# 1. Tujuan

Test plan ini menetapkan tingkat pengujian, cakupan, lingkungan, data, entry and exit criteria, skenario UAT, evidence, dan sign-off. Pengujian harus membuktikan bahwa sistem tidak melompati kewenangan, menjaga bukti pemberitahuan, menerapkan readiness gate, dan mengendalikan ruang virtual sesuai peran.

# 2. Strategi Pengujian

| Level | Cakupan | Owner | Waktu |
| --- | --- | --- | --- |
| Unit Test | Domain rule, validator, state machine, mapper, policy | Developer | Setiap commit |
| Component Test | Service dengan database atau queue lokal | Developer and QA | Pull request |
| API Contract Test | Request, response, error, idempotency, authorization | QA and Integration | SIT |
| Integration Test | Identity, official case, notification, video, storage, SIEM | QA | SIT |
| End-to-End Test | Alur determination sampai CLOSED | QA | SIT and UAT |
| Security Test | SAST, DAST, auth, webhook, secret, upload, penetration | Security | Continuous and pre-pilot |
| Performance Test | API, conflict check, calendar, notification queue, webhook | QA and SRE | Pre-release |
| Resilience Test | Provider failure, retry, fallback, queue, database, restore | SRE and QA | Pre-pilot |
| Accessibility Test | Keyboard, focus, contrast, label, error, caption support | QA and UX | UAT |
| User Acceptance Test | Process, legal gate, role, evidence, usability | Process Owner and Product Owner | UAT |

# 3. Test Environment

| Lingkungan | Penggunaan | Karakteristik |
| --- | --- | --- |
| DEV | Unit and component | Provider mock, local database, synthetic users |
| SIT | Integration and contract | Sandbox integration, signed webhook test, test identity |
| PERF | Load and resilience | Production-like sizing, isolated data, observability enabled |
| UAT | Business and user acceptance | Controlled users from three institutions, synthetic or masked cases |
| PILOT | Operational verification | Approved integration, support and incident monitoring |

# 4. Test Data Management

Gunakan synthetic data untuk identitas, nomor perkara, dokumen, dan kontak pada DEV, SIT, dan mayoritas UAT.

Data produksi hanya digunakan bila ada dasar, persetujuan, masking, akses terbatas, dan deletion plan.

Sediakan skenario WIB, WITA, WIT, reschedule, mutasi tahanan, saksi dilindungi, advokat terpisah, dan provider outage.

Join token, host secret, signing key, dan credential menggunakan secret test yang berbeda setiap lingkungan.

Test evidence tidak boleh memuat data sensitif yang tidak diperlukan.

# 5. Entry Criteria

BRD, SRS, ERD, API contract, provider contract, threat model, dan acceptance criteria telah dibaseline.

Build berhasil, migration berjalan, test environment stabil, dan dependency sandbox tersedia.

Requirement traceability dan test case mempunyai owner serta priority.

Test account, role, organization, assignment, delegation, dan seed case tersedia.

Known limitation dan accepted risk terdokumentasi.

# 6. Exit Criteria

| Area | Exit Criteria |
| --- | --- |
| Functional MUST | 100% test case MUST executed, 100% critical path passed |
| Defect | Tidak ada blocker atau critical, high hanya dengan formal risk acceptance |
| Security | Tidak ada critical or high open, authorization matrix and secret test passed |
| Performance | P95 dan throughput memenuhi target pilot yang disetujui |
| Resilience | Provider fallback, retry, queue recovery, backup restore, and token revoke passed |
| UAT | Process owner dari tiga instansi menandatangani hasil |
| Documentation | Runbook, release note, API spec, migration, user guide, and evidence complete |

# 7. Functional Test Suites

| Suite | Cakupan |
| --- | --- |
| TS-IAM | MFA, RBAC, ABAC, assignment, delegation, privileged access |
| TS-CASE | Official reference, sync metadata, reconciliation, party scope |
| TS-DET | Request, determination, history, official reference, hard gate |
| TS-SCH | Availability, constraint, conflict, proposal, approve, active, reschedule, timezone |
| TS-NTC | Official notice, recipient chain, attempt, proof, ack, retry, fallback, reminder |
| TS-RDY | Checklist, mandatory item, technical metric, evidence, READY gate |
| TS-VER | Identity, location, room inspection, advocate, protected participant, consultation |
| TS-VHC | Provider adapter, session, rooms, token, waiting room, role control, webhook, health |
| TS-OPS | Attendance, start, suspend, resume, postpone, complete, close |
| TS-INC | Technical, cyber, force majeure, custody transfer, provider fallback |
| TS-APD | Decision reading, changed date, notice, presence, excerpt, transmission, deadline |
| TS-AUD | Audit, monitoring, alert, export, reconciliation, retention |

# 8. Critical Negative Tests

| ID | Skenario | Expected Result |
| --- | --- | --- |
| NEG-01 | Approve schedule tanpa determination | 409 DETERMINATION_REQUIRED, audit tercatat |
| NEG-02 | Provision session tanpa schedule ACTIVE | 409 SCHEDULE_NOT_ACTIVE |
| NEG-03 | Role non-judge memanggil start or suspend | 403 FORBIDDEN_SCOPE dan security event |
| NEG-04 | READY dengan item wajib gagal | 409 READINESS_INCOMPLETE |
| NEG-05 | Join token expired or revoked | 401 TOKEN_EXPIRED dan tidak masuk room |
| NEG-06 | Webhook signature invalid | Ditolak, security event, tidak mengubah state |
| NEG-07 | Idempotency key sama dengan payload berbeda | 409 DUPLICATE_REQUEST |
| NEG-08 | Admin melihat case tanpa assignment | 403 dan privileged audit |
| NEG-09 | Private consultation recording request | Ditolak oleh policy dan dicatat |
| NEG-10 | Reschedule tidak mengirim notice ulang | Workflow tidak dapat dinyatakan complete |

# 9. UAT Skenario Lintas Instansi

| ID | Nama | Langkah Utama | Expected Result |
| --- | --- | --- | --- |
| UAT-01 | Alur normal | Determination sah, schedule aktif, notice ack, readiness lulus, start, complete, close | Seluruh gate dan audit lengkap |
| UAT-02 | Tanpa determination | Coba approve atau provision | Ditolak dengan DETERMINATION_REQUIRED |
| UAT-03 | Bentrok jadwal | Hakim atau ruang overlap | Conflict jelas dan ACTIVE ditolak |
| UAT-04 | Perubahan jadwal | Reschedule dengan alasan | Versi baru, token revoked, notice ulang |
| UAT-05 | Notice gagal | Gateway failed | Retry, fallback, escalation, proof |
| UAT-06 | Readiness tidak lengkap | Internet cadangan atau identitas gagal | READY ditolak |
| UAT-07 | Konsultasi privat | Judge mengizinkan consultation | Room privat, no-record, isolated |
| UAT-08 | Gangguan teknis | Koneksi terdakwa putus | Incident, suspend, fallback, resume or postpone |
| UAT-09 | Insiden siber | Webhook malicious atau token leak | Isolasi, timer, evidence, escalation |
| UAT-10 | Keadaan kahar | Bencana atau outage besar | Notice tertulis, timer, reschedule |
| UAT-11 | Mutasi tahanan | Pindah unit | Access transfer, notice, checklist and test ulang |
| UAT-12 | Putusan banding | Pembacaan dan notice chain | Presence, same-day excerpt, seven-day transmission, deadline |
| UAT-13 | Provider outage | Provider utama gagal | Approved fallback, token baru, notice ulang |
| UAT-14 | Akses tidak sah | Admin melihat perkara | 403, security event, audit |

# 10. Performance and Capacity Test

| Area | Target Baseline | Skenario |
| --- | --- | --- |
| API query standar | P95 usulan < 2 detik | Search case reference, calendar, hearing detail |
| Dashboard agregat | P95 usulan < 5 detik | Compliance dashboard per unit and date |
| Conflict check | Target disahkan setelah capacity model | Multiple schedule options and resource set |
| Notification queue | Tidak ada message loss | Retry, dead letter, recovery, idempotency |
| Webhook burst | State konsisten dan no duplicate event | Signed provider events |
| Concurrent participant | Sesuai provider and pilot sizing | Join, waiting, move, attendance |
| Recovery | RPO <= 1 jam and RTO <= 4 jam usulan | Restore database and object reference |

# 11. Test Evidence

Test run ID, build version, environment, tester, time, input, expected, actual, status, and defect reference.

Screenshot atau log hanya bila diperlukan dan telah dimasking.

API evidence menyimpan request and response yang aman, correlation ID, dan audit event reference.

UAT evidence ditandatangani process owner dan Product Owner.

Security evidence disimpan pada lokasi terbatas dengan retention yang ditetapkan.

# 12. Defect Severity

| Severity | Definisi | Release Rule |
| --- | --- | --- |
| Blocker | Sistem atau critical path tidak dapat digunakan | Tidak boleh release |
| Critical | Bypass authority, data breach, incorrect legal gate, loss of audit | Tidak boleh release |
| High | Fungsi utama gagal tanpa workaround yang aman | Perbaiki atau formal risk acceptance |
| Medium | Fungsi terganggu dengan workaround | Plan perbaikan disetujui |
| Low | Kosmetik atau minor usability | Dapat masuk backlog |

# 13. UAT Sign-off

| Instansi atau Fungsi | Peran | Nama atau Paraf | Tanggal |
| --- | --- | --- | --- |
| Pengadilan | Process Owner | ________________ | ________________ |
| Kejaksaan | Process Owner | ________________ | ________________ |
| Pemasyarakatan | Process Owner | ________________ | ________________ |
| Product Council | Product Owner | ________________ | ________________ |
| QA | QA Lead | ________________ | ________________ |
| Security | Security Lead | ________________ | ________________ |