# COURT INTELLIGENCE MANAGEMENT SYSTEM

THREAT MODEL DAN SECURITY ARCHITECTURE BASELINE

Analisis ancaman untuk Scheduling, Notice, Readiness, dan Virtual Hearing

| Item | Keterangan |
| --- | --- |
| Kode Dokumen | CIMS-SEC-006/2026 |
| Versi | 1.0 |
| Status | Implementation Readiness Baseline |
| Tanggal | Juli 2026 |
| Sumber Baseline | SOP Revisi, BPMN, BRD, ERD, SRS, PKS lintas instansi, dan SEMA Nomor 2 Tahun 2026 |

Dokumen ini merupakan rancangan teknis awal. Implementasi produksi tetap memerlukan persetujuan Product Owner, process owner, unit hukum, keamanan informasi, dan pejabat yang berwenang pada setiap instansi.

# 1. Tujuan dan Ruang Lingkup

Threat model ini mengidentifikasi aset, aktor, trust boundary, abuse case, risiko privasi, kontrol, dan security test sebelum pembangunan modul jadwal dan ruang sidang virtual. Metode utama menggunakan STRIDE, privacy threat review, dan risk scoring kualitatif.

# 2. Aset Kritis

| Aset | Properti Keamanan | Dampak |
| --- | --- | --- |
| Judicial determination reference | Integritas dan keaslian | Perubahan atau pemalsuan dapat membuka ruang tanpa dasar sah |
| Schedule and version history | Integritas dan ketersediaan | Perubahan jadwal dapat menyebabkan salah hadir atau kehilangan hak |
| Official notice and acknowledgment | Integritas, nonrepudiation, availability | Sengketa penerimaan dan tenggang waktu |
| Identity, role, assignment, delegation | Kerahasiaan dan integritas | Akses perkara atau kontrol sidang oleh pihak tidak berwenang |
| Join token and host secret | Kerahasiaan | Masuk tanpa hak atau mengambil alih ruang |
| Audio, video, recording, transcript reference | Kerahasiaan dan integritas | Kebocoran, manipulasi, atau penggunaan di luar tujuan |
| Protected witness or victim identity | Kerahasiaan | Ancaman keselamatan dan pelanggaran perlindungan |
| Audit and incident evidence | Integritas dan ketersediaan | Penghilangan bukti aktivitas atau kegagalan investigasi |
| Integration credential and signing key | Kerahasiaan dan integritas | Impersonation antarsistem |
| Availability of hearing services | Ketersediaan | Sidang terganggu, ditunda, atau kehilangan kepercayaan |

# 3. Trust Boundary

| ID | Boundary | Data atau Risiko Utama |
| --- | --- | --- |
| TB-01 | Browser atau mobile ke API Gateway | Internet atau jaringan instansi, device pengguna, token dan session |
| TB-02 | CIMS ke Identity Provider | Federation, MFA, lifecycle, group and role claim |
| TB-03 | CIMS ke Official Case System | Case reference, assignment, official document metadata |
| TB-04 | CIMS ke Notification Gateway | Notice content, recipient, delivery status, proof |
| TB-05 | CIMS ke Video Provider | Session, room, token, webhook, health, recording policy |
| TB-06 | Application ke Database and Object Storage | Data at rest, key, backup, retention |
| TB-07 | Application ke SIEM and Monitoring | Audit, security event, metrics, correlation ID |
| TB-08 | Admin and Support Access | Privileged action, break-glass, remote support |

# 4. Abuse Case Prioritas

| ID | Abuse Case | Dampak | Risiko Awal |
| --- | --- | --- | --- |
| AC-SEC-01 | Pengguna membuat virtual room tanpa determination | Legal and integrity | Critical |
| AC-SEC-02 | Penyerang menggunakan token peserta lain | Unauthorized access | High |
| AC-SEC-03 | Host secret muncul pada response atau log | Session takeover | Critical |
| AC-SEC-04 | Admin membuka data perkara tanpa assignment | Privacy and confidentiality | High |
| AC-SEC-05 | Webhook provider palsu mengubah state sidang | Spoofing and tampering | Critical |
| AC-SEC-06 | Notice delivery proof dipalsukan atau dihapus | Repudiation | High |
| AC-SEC-07 | Reschedule tidak mencabut token lama | Unauthorized access and confusion | High |
| AC-SEC-08 | Consultation room direkam atau dapat didengar pihak lain | Privilege and privacy | Critical |
| AC-SEC-09 | Saksi dilindungi teridentifikasi melalui UI, log, atau meeting display name | Safety and privacy | Critical |
| AC-SEC-10 | Provider outage atau DDoS menghentikan sidang | Availability | High |
| AC-SEC-11 | Malicious file atau link masuk melalui evidence attachment | Malware | High |
| AC-SEC-12 | Audit log diubah oleh privileged user | Integrity and accountability | Critical |

# 5. STRIDE Threat Register

| ID | Kategori | Skenario | Dampak | Kontrol Minimum | Risiko |
| --- | --- | --- | --- | --- | --- |
| T-01 | Spoofing | Credential stuffing terhadap akun hakim atau panitera | Akses dan keputusan tidak sah | MFA, rate limit, risk-based login, lockout, alert | High |
| T-02 | Spoofing | Token peserta diteruskan ke pihak lain | Unauthorized join | Individual role-bound token, device risk, short TTL, revoke | High |
| T-03 | Spoofing | Webhook provider palsu | State atau attendance palsu | Signed webhook, timestamp window, replay cache, provider allowlist | Critical |
| T-04 | Tampering | Determination reference atau hash diubah | Bypass legal gate | Immutable history, official reconciliation, hash verification, dual approval for correction | Critical |
| T-05 | Tampering | Schedule ACTIVE ditimpa tanpa versioning | Pemberitahuan salah | Append-only version, database uniqueness, event audit | High |
| T-06 | Tampering | Delivery proof dimanipulasi | Sengketa notice | Provider signed receipt, trusted time, evidence manifest and hash | High |
| T-07 | Repudiation | Pengguna menyangkal approval atau reschedule | Akuntabilitas hilang | MFA step-up, reason, trusted timestamp, immutable audit | High |
| T-08 | Repudiation | Administrator menyangkal akses istimewa | Forensic gap | Privileged access workflow, session recording where lawful, audit correlation | High |
| T-09 | Information Disclosure | Host URL atau secret tercatat pada client log | Session takeover | Secret manager, server-side use, redaction, DLP rule | Critical |
| T-10 | Information Disclosure | PII terlihat lintas instansi tanpa need-to-know | Privacy breach | ABAC, masking, purpose limitation, access review | High |
| T-11 | Information Disclosure | Protected participant identity muncul pada display name | Safety risk | Alias, masking policy, controlled roster, no public participant list | Critical |
| T-12 | Information Disclosure | Consultation room terekam | Pelanggaran kerahasiaan | Recording disabled by policy, provider enforcement, alert and audit | Critical |
| T-13 | Denial of Service | API scheduling dibanjiri conflict check | Keterlambatan koordinasi | Rate limit, queue, circuit breaker, caching, prioritization | Medium |
| T-14 | Denial of Service | Video provider outage | Sidang gagal | Health check, approved fallback, continuity runbook, rehearsal | High |
| T-15 | Denial of Service | Notification gateway gagal | Notice terlambat | Retry, fallback channel, manual escalation, dashboard alert | High |
| T-16 | Elevation of Privilege | Admin role mendapatkan akses isi perkara | Unauthorized disclosure | Separation of duties, just-in-time privilege, case scope denied by default | Critical |
| T-17 | Elevation of Privilege | Delegation melewati masa berlaku | Persistent unauthorized access | Expiry enforcement, scheduled revocation, review report | High |
| T-18 | Elevation of Privilege | Judge control endpoint dipanggil role lain | Sidang diubah tanpa kewenangan | Policy enforcement, step-up auth, state machine guard, negative test | Critical |
| T-19 | Supply Chain | Dependency atau container image disusupi | Compromise application | SBOM, signed image, vulnerability scan, provenance, allowlist registry | High |
| T-20 | Data Integrity | Clock berbeda antarinstansi | Timestamp dan deadline salah | NTP, trusted time service, UTC storage, monitoring drift | High |
| T-21 | Malware | Attachment berbahaya | Compromise user or server | File type allowlist, malware scan, content disarm where applicable, sandbox |  |
| T-22 | Privacy | Retention lebih lama dari tujuan | Excessive exposure | Retention schedule, automated deletion, legal hold, audit |  |
| T-23 | Privacy | Data UAT menggunakan data nyata tanpa masking | Nonproduction breach | Synthetic data, masking, restricted import, approval |  |
| T-24 | Operational | Fallback provider diaktifkan tanpa notice ulang | Peserta salah ruang | Controlled failover, token renewal, notice and acknowledgment workflow |  |

# 6. Security Control Baseline

| Domain | Kontrol Minimum |
| --- | --- |
| Identity | MFA, federation, lifecycle, device and session control, delegation expiry |
| Authorization | RBAC plus ABAC berdasarkan organisasi, unit, assignment, hearing, dan delegation |
| Secrets | Secret manager, rotation, no client exposure, no log, separate environment |
| API | OAuth2 or mTLS, idempotency, validation, rate limit, signed webhook, replay protection |
| Data | TLS, encryption at rest, masking, classification, minimization, retention, legal hold |
| Audit | Append-only, trusted timestamp, correlation ID, privileged access detail, export control |
| Application | Secure coding, dependency scanning, SAST, DAST, file scanning, output encoding |
| Infrastructure | Network segmentation, firewall, WAF, hardened image, patching, backup, DR |
| Video Provider | Allowlist, health check, role control, waiting room, recording policy, token revoke |
| Monitoring | SIEM, alert, anomaly detection, clock synchronization, incident runbook |

# 7. Privacy and Data Protection Review

| Prinsip | Implementasi |
| --- | --- |
| Purpose limitation | Setiap data field harus terkait kebutuhan koordinasi, keamanan, atau audit yang disetujui |
| Data minimization | Simpan reference dan hasil verifikasi, bukan salinan identitas secara default |
| Protected participant | Gunakan alias, masking, restricted roster, dan controlled room policy |
| Recording | Default sesuai keputusan dan kebijakan yang sah, private consultation selalu no-record |
| Retention | Konfigurasi per data class, legal hold, deletion evidence, dan backup expiration |
| Access transparency | Access log dan review tersedia bagi owner yang berwenang |
| Nonproduction | Gunakan synthetic atau masked data, larang credential dan data produksi |
| AI | Tidak masuk MVP, setiap aktivasi baru memerlukan privacy impact assessment dan human review |

# 8. Security Verification Plan

| Aktivitas | Ruang Lingkup |
| --- | --- |
| Design review | Threat model walkthrough, abuse case, data flow, ADR, provider security |
| Code review | Authorization, state transition, secret handling, validation, error and audit |
| Automated test | SAST, dependency scan, secret scan, container scan, IaC scan |
| Dynamic test | DAST, API fuzzing, auth bypass, rate limit, file upload, webhook replay |
| Penetration test | External and authenticated test before pilot |
| Resilience test | Provider outage, gateway failure, queue backlog, database failover, backup restore |
| Privacy test | Masking, least privilege, export, retention, protected identity |
| Operational drill | Cyber incident, compromised token, credential rotation, evidence preservation |

# 9. Security Release Gate

Tidak ada vulnerability kritis atau tinggi yang belum ditutup, kecuali diterima formal oleh risk owner.

Authorization negative test lulus untuk seluruh endpoint privileged.

Host secret, signing key, dan credential tidak muncul pada source, artifact, client, log, atau test evidence.

Signed webhook, replay protection, idempotency, dan clock drift telah diuji.

Backup restore, token revocation, provider fallback, dan incident evidence telah diuji.

Protected participant dan private consultation control telah divalidasi bersama process owner.

Security monitoring, escalation contact, dan on-call tersedia selama pilot.